PRACTICAL - 1

AIM: Identify the requirement and set objectives for a software project.

Scenario: Assume you are the project manager for a software development project. The project involves creating a new mobile application for a client. The client wants the application to enhance user engagement and include specific features.

Task:

- Identify the requirements and list the key objectives for the PS APP and Inventory Management system.

- Ensure that each objective follows the SMART criteria.

- Create Epic, Stories and Tasks using Jira software.

Solution :

Project Title : PS APP

Key Objective :

- Develop user authentication and profile management system.

- Implement an inventory management system for in-app purchases and DLC tracking.

- Create a content browsing feature for games and media.

- Enhance user engagement with achievements, rewards, and notifications.

- Ensure cross-device synchronization of user data and content.

SMART Criteria :

- Specific : Create an engaging, user-friendly mobile app with seamless onboarding, login, registration, password recovery, and a personalized home screen.

- Measurable : The app will achieve 90% user engagement by allowing users to register and log in easily, reducing drop-off during onboarding by 30%, and ensure password recovery is completed by at least 95% of users who request it.

- Achievable : Develop the app with the required features using an agile methodology, testing each feature in iterative sprints.

- Relevant : These features align with the client’s goal of increasing user engagement and retention through simplified access and personalized experience.

- Time-bound : The application should be completed within 8 weeks, with specific milestones at the end of each sprint (2 weeks per sprint).

Key Requirements :

Epic 1 : User Onboarding and Authentication

Story 1 : Landing/Onboarding Page

- Task 1 : Design the “Landing/Onboarding” page with an engaging introduction to the app.

- Task 2 : Add a “Get Started” button that leads to the login/registration page.

Story 2 : User Login

- Task 1 : Create a login page with email and password fields.

- Task 2 : Implement token-based authentication (JWT).

- Task 3 : Add an option for users to log in via social media accounts (Google/Facebook).

Story 3 : User Registration

- Task 1 : Design a Registration form with fields for username, email and password.

- Task 2 : Implement server-side validation for registration inputs.

- Task 3 : Store user registration data securely in the database.

Story 4 : Forgot Password

- Task 1 : Design a “Forgot Password” page with an email input for password reset.

- Task 2 : Implement email-based password recovery.

Epic 2 : Home Page and Content Display

Story 1 : Home Page Layout

- Task 1 : Design the homepage with a carousel for featured games.

- Task 2 : Create a section with game cards to display popular games.

- Task 3 : Implement a search bar for users to search specific games.

Story 2 : Game Interaction

- Task 1 : Implement tap functionality on game cards to view game details.

- Task 2 : Integrate a rating system to allow users to rate games.

Epic 3 : Shopping Cart and Favourite System

Story 1 : Shopping Cart

- Task 1 : Design the shopping cart page with options to view added items.

- Task 2 : Implement functionality to add, remove and edit items in the cart.

- Task 3 : Integrate the checkout process for in-app purchases.

Story 2 : Favourite System

- Task 1 : Add functionality to allow users to mark games as favourites.

- Task 2 : Display a list of favourite games on the “Favourite” page.

Epic 4 : Notification and User Profile

Story 1 : Notification System

- Task 1 : Implement a notification system to notify users of new content and updates.

- Task 2 : Design a notification page to show all user alerts.

Story 2 : User Profile

- Task 1 : Create a profile page to display personal details such as username, email and preferences.

- Task 2 : Add functionality to update personal details and preferences.

- Task 3 : Integrate a profile picture upload option.

- Task 4 : Also add a tab for the order history.

Project Title : Stock Inventory Management System

Key Objective :

- Develop a secure user authentication and role-based access system.

- Implement an efficient stock management system for tracking inventory levels and stock movements.

- Create a product catalog with categorization, search, and filtering options.

- Enable order management, including stock purchases, sales, and restocking.

- Implement a notification system for low stock alerts and order updates.

SMART Criteria :

- Specific: Build an inventory management system with features for product tracking, stock monitoring, order processing, and real-time notifications.

- Measurable: Ensure 95% accuracy in stock tracking, reduce manual inventory errors by 40%, and improve order processing efficiency by 50%.

- Achievable: Develop the system in iterative sprints using agile methodology with regular testing.

- Relevant: The system addresses the need for streamlined inventory tracking and order management, improving business efficiency.

- Time-bound: Complete the application within 8 weeks, with bi-weekly sprints focusing on key modules.

Key Requirements :

Epic 1 : User Authentication and Role Management

Story 1 : User Login & Role-Based Access

- Task 1: Implement a secure login system for admins, managers, and staff.

- Task 2: Restrict access based on user roles (e.g., only admins can add new products).

Story 2 :User Registration & Profile Management

- Task 1: Design a registration form for new users with role selection.

- Task 2: Implement profile management features for updating user details.

Story 3 : Password Recovery

- Task 1 : Implement a "Forgot Password" feature using email verification.\

Epic 2 : Stock Management System

Story 1 : Product Catalog

- Task 1: Develop a database schema for product details (name, SKU, price, quantity, supplier, etc.).

- Task 2: Create a product listing page with categorization and filtering options.

Story 2 : Stock Tracking & Updates

- Task 1: Implement real-time stock level tracking.

- Task 2: Add functionality to update stock when new items are received or sold.

Epic 3 : Order Management

Story 1 : Stock Purchase Orders

- Task 1: Create a module for adding new stock purchase entries.

- Task 2: Implement approval workflow for purchase orders.

Story 2 :  Sales Order Processing

- Task 1: Develop an interface to create and manage sales orders.

- Task 2: Integrate automatic stock deduction when an order is confirmed.

Epic 4 : Notification & Reporting

Story 1 : Low Stock Alerts

- Task 1 : Implement an automatic alert system for low stock levels.

Story 2 : Order & Inventory Reports

- Task 1: Generate daily, weekly, and monthly reports on stock levels and order history.